Remaining work of Esic Directory 14/12/2016

Admin Panel Section:

1. *Done* Add Comments section to manage all the comments on the blogs.
2. Page Builder: Add new features Etc.
3. Add new section to make Dynamic Footer right side.
4. Add new section to make buttons dynamic. For example to change buttons colors etc.
5. Set User roles and permissions.
6. Add Remaining pages
7. Add new Page to edit user profile
8. Add changes in pre-assessment page

Front End side Remaining work:

1. Done Create new page to display all blogs
2. Done Create new page to display blog detail page
3. *Done* Add comments section to blog detail page where user can give feedback of blog
4. *Done Display comments on blog detail page*
5. Update Style of complete site both admin and front end. For example Fonts etc
6. Add Slider in home page
7. Add Site map
8. At the end we will review and update complete site and solve issues

Other *Remaining Task*

1. *Add select 2 to compose email*
2. *Update view email style*
3. *Add blog preview button*
4. *Dashboard icon button did not work*
5. *Done Update bread crums*
6. *Done Add blog button to add new blog*
7. *Blog description display only one line*
8. *Email Message display only one line*
9. *Upload image feature to add blog*
10. *Add status to the comment*
11. *Display replay comment*
12. *Add status to the blog*